# System Scope
The primary objective of the system is to allow Agents to submit enquiries for meter related works and services without the involvement of I&C staff. The secondary objective is to produce one or more meter work quotations to satisfy each submitted enquiry, again without the involvement of I&C staff, and make these quotations available to the Agents for acceptance.
The scope boundary for the system can be defined via the work flow required. The scope starts once an enquiry is initiated and ends once the provided quote has been accepted, rejected or lapsed (after 90 days).
## Within Scope
The following stated requirements are listed as in scope and will facilitate the functions and operation of the webMIP system.
- Collect job requirements for meter related works in the form of a questionnaire completed by a registered webMIP user (see Appendix ). The requirements will be collected for the following job types:
  - Install, Exchange, Removal, Alteration, OFMAT, EMS, AMR, Relocate, Pressure Change, Capacity Change, Adversarial, Standard Install, Standard Exchange, Standard Removal.
  - An additional job type of 'Other' is also permitted.
- Facility to upload documents, relating to an enquiry. Maximum size of file 3 megabytes, maximum size of files relating to an enquiry 10 megabytes.
- The facility to download files stored within the system.
- The ability to classify a quote as Standard (automatic) or bespoke.
- ***The ability to identify if a quote requires a site survey.
- A bulk upload process with simple validation that will allow users to upload system data items into webMIP.
- The ability to provide an automatic quotation for enquiries that meet the correct requirements (see Automatic quotation scope below).
- Provide the facility for specific I&C users to upload a manual quotation for enquiries that webMIP determines as 'out of scope'.
- To provide the facility for users to accept/reject manually uploaded and automatically created quotations via a web browser.

### Automatic quotation scope
The rules in (page ) show whether an enquiry will result in an automatic or manual quotation.
The scope for the system automatically producing quotations specifically excludes:
- Where an MPRN number is not provided (except new install);
- Exchange Job where the Existing meter is not a diaphragm (type D, L or S) or within one U size categorization of the proposed meter e.g. Moving from a U16 to U40 would be more than one U size;
- *** (waiting for confirmation)Annual Quantity is greater than 732 MWh;
- Where Booster or Compressor is required;
- Where Job description details are provided;
- Service pressure is one of MP35, MP65, MP105, MP180, IP or HP;
- Metering pressure is greater than 21;
- Qmax is greater than 11464KWh;
- Twin stream is required;
- Bypass is required;
- Works that require a site survey to be performed prior to quotation;
- Works where there are no meter modules, housings, etc. known to the system that meet the requirements of the submitted enquiry.
### Manual quotation scope
Where the system is unable to produce a quotation, the system provides automatic emails to I&C and appropriate agent users, informing them that this is the case. The system supports a manual process of uploading a quotation document generated off-line and making it available to the third-party. The system has no knowledge of the contents of the manual quotation.
### Communication scope
The system will provide communication in the form of email and web page requests. The system will send email to users of the system, these emails may where appropriate include system generated attachments. The system will be capable of emailing quotes to users where appropriate.
## Out of Scope
The system will not provide the following functions or requirements that are deemed to be beyond the scope of the system at this point in time.
- Where the third-party requires communications to be via telephone, fax or the post this is performed manually by I&C staff and not by the webMIP system;
- Managing Procurement, Planning Scheduling and Despatch activities for the I&C value chain;
- Any changes to off-line systems required to accommodate on-line quotations;
- Any changes required to SAP in order to accommodate on-line quotations solution;
- Automated interface to any of the existing systems/off-line databases;
- Tracking of the processes used to generate manual quotations;
- Production of 'ad-hoc' management information reports;
- Management of customer queries and complaints;
- Automatic quotation for non-standard jobs, only Standard Install, Standard Exchange and Standard Removal job types will be automatically quoted;
- Management of any variations that occur on accepted quotations;
- Supplier specific end customer uplifts for quotation pricing;
- Supplier specific, end customer customised quotations with letter heads;
- Manage acknowledgements for supplier accepted quotations;
- Manage quotation preparation for jobs handled manually;
- Quotation generation for jobs received via supplier sent bulk .CSV files;
- Automatic generation of quotations deemed as bespoke or non-standard;
- ***Antivirus solutions!
- Facility to validate quotation details and pricing provided by SAP Blueprint.